March 5, 2015

Rhea Lauzon // Jeff Bayntun // Michael Chimick // Julian Brandrick

4O

Data Communications (Comp 4985)

Comm Audio – Task Breakdown

Contents

[Team Breakdown 2](#_Toc413313986)

[Server 2](#_Toc413313987)

[Client 2](#_Toc413313988)

# Team Breakdown

## Server

|  |  |  |
| --- | --- | --- |
| Task | Member | Due Date |
| Multicast | Julian Brandrick | March 11th |
| Voice Chat Send | Julian Brandrick | March 18th |
| Voice Chat Receive | Julian Brandrick | March 25th |
| Sending file for download | Jeff Bayntun | March 14th |
| Sending file for streaming | Jeff Bayntun | March 18th |
| Adding and removing session | Jeff Bayntun | March 25th |
| GUI | Rhea Lauzon | April 8th |

## Client

|  |  |  |
| --- | --- | --- |
| Task | Member | Date |
| Multicast | Michael Chimick | March 11th |
| Voice Chat Send | Michael Chimick | March 25th |
| Voice Chat Receive | Michael Chimick | March 18th |
| Receiving file for download | Rhea Lauzon | March 14th |
| Receiving file for streaming | Rhea Lauzon | March 18th |
| GUI | Rhea Lauzon | April 8th |
| Audio playing | Team | March 13th |

# Design Work

|  |  |  |
| --- | --- | --- |
| Task | Member | Date |
| Finalized Design work | Team | April 7th |
| Testing & Verification Document | Team | April 6th |
| User Manual | Team | April 5th |